TRADIE OPS SYSTEM

Handoff & Next Steps PRD

Sprint 5A: Access + Staging Implementation Plan

Author: Todd Price / Claude

Date: 21 March 2026

Status: Ready for implementation

Depends on: Sprint 4 (Admin Ops Layer — complete)

# 1. Current State: Honest Assessment

The Tradie Ops system has a working brain, a working memory, and a working dashboard. What it does not yet have is doors, keys, or a street address. The decision engine is operational. The admin ops layer is built. But nothing is accessible to real users yet.

## 1.1 Milestone Label

Local decision engine and admin ops prototype operational

## 1.2 Complete Component Inventory

| Component | Status | Notes |
| --- | --- | --- |
| LLM Extraction (Haiku) | BUILT | Lenient Zod enums, 95% fill rate |
| Customer Fit Scoring | BUILT | Signal-based, adversarial stacking |
| Quote Worthiness Scoring | BUILT | Location + effort + signals |
| Recommendation Engine | BUILT | 8-tier recommendation system |
| Confidence Scoring | BUILT | 6-factor weighted, 0–100 |
| Suburb Classification | BUILT | Core / extended / outside / unknown |
| Repeat Customer Detection | BUILT | Phone + email + address matching |
| Scoring Pipeline | BUILT | Single orchestrator, snapshot builder |
| Policy Types + Seed | BUILT | 77 tuneable parameters, version 1 |
| Policy Cache Service | BUILT | In-memory, 60s TTL, fallback to defaults |
| Denormalized Job Columns | BUILT | 11 flat columns, 4 indexes |
| Job Outcomes Table | BUILT | Post-mortem capture, 17 columns |
| Scoring Policies Table | BUILT | Versioned weights + thresholds |
| Drizzle Migration | BUILT | 0002_adorable_human_cannonball.sql |
| Lead Queue API | BUILT | GET /api/v2/admin/leads + filters |
| Lead Detail API | BUILT | GET /api/v2/admin/leads/:id |
| Quick Action API | BUILT | POST .../action (idempotent) |
| Re-score API | BUILT | POST .../rescore (before/after diff) |
| Outcome Recording API | BUILT | PATCH /api/v2/admin/outcomes/:jobId |
| Lead Queue UI | BUILT | 7 badge types, filters, sort, actions |
| Lead Detail UI | BUILT | Scoring, conversation, re-score, actions |
| Conversation State Manager | BUILT | Site visit tiers, estimate gating |
| ROM Estimate Service | BUILT | Effort band → cost range |
| Field Simulation | PASSING | 58/60 (97%), 10 scenarios |
| Sprint 2 Tests | PASSING | 43/43 |
| Sprint 3 Tests | PASSING | 43/43 |
| Sprint 4 Tests | PASSING | 50/50 |
| Customer Auth | NOT BUILT | No SMS OTP, no session model |
| Admin Auth (API) | NOT BUILT | Firebase client-only, APIs unprotected |
| Production Database | NOT BUILT | PGlite local only |
| Deployment | NOT BUILT | Vercel config exists, not live |
| Customer Resume Flow | NOT BUILT | No return-to-conversation |
| Tuning Panel UI | NOT BUILT | Sprint 5 scope |
| KPI Dashboard | NOT BUILT | Sprint 7 scope |
| Schedule Context | NOT BUILT | Sprint 6 scope |
| External Integrations | NOT BUILT | Telegram, SMS, weather, calendar |

## 1.3 Test Results (All Green)

- Sprint 2: 43/43 — Extraction, estimates, conversation state

- Sprint 3: 43/43 — Scoring, classification, recommendations

- Sprint 4: 50/50 — Confidence, suburb groups, repeat detection, pipeline, policy, schema

- Field Simulation: 58/60 (97%) — 10 realistic scenarios, 95% extraction fill rate

## 1.4 What Is Missing

- Customer access: No SMS OTP, no session model, no return-to-conversation flow. Customers cannot use the system.

- Admin API auth: Firebase handles client-side login on /admin, but all API routes (/api/v2/admin/*) are completely unprotected. Anyone can call them.

- Production database: PGlite is embedded/local only. Need hosted Postgres for real data.

- Deployment: vercel.json exists but app is not deployed. No HTTPS, no stable URL, no env vars in production.

# 2. File Inventory for Handoff

## 2.1 Schema & Database

| File Path | Purpose |
| --- | --- |
| src/lib/db/schema.ts | All tables, enums, relations (751 lines) |
| src/lib/db/client.ts | PGlite client, getDb(), swap point for real Postgres |
| drizzle.config.ts | Drizzle Kit config (schema path, output dir) |
| drizzle/0000_military_supernaut.sql | Initial schema migration |
| drizzle/0001_yummy_the_executioner.sql | Sprint 1–3 additions |
| drizzle/0002_adorable_human_cannonball.sql | Sprint 4: scoring_policies, job_outcomes, denorm columns |

## 2.2 Scoring & Decision Engine

| File Path | Purpose |
| --- | --- |
| src/lib/domain/scoring/customerFitService.ts | Signal-based fit scoring, adversarial stacking |
| src/lib/domain/scoring/quoteWorthinessService.ts | Location + effort + signal scoring |
| src/lib/domain/scoring/recommendationService.ts | 8-tier recommendation mapping |
| src/lib/domain/scoring/confidenceService.ts | 6-factor weighted confidence (0–100) |
| src/lib/domain/scoring/suburbGroupService.ts | Suburb classification (core/extended/outside) |
| src/lib/domain/scoring/repeatCustomerService.ts | Phone + email + address matching |
| src/lib/domain/scoring/scoringPipelineService.ts | Full pipeline orchestrator + snapshot builder |
| src/lib/domain/scoring/jobScoringSync.ts | Single writer for ALL denormalized columns |
| src/lib/domain/scoring/index.ts | Barrel exports for all scoring services |

## 2.3 Policy Layer

| File Path | Purpose |
| --- | --- |
| src/lib/domain/policy/policyTypes.ts | PolicyWeights, ScoringContext, SystemScoresSnapshot types |
| src/lib/domain/policy/defaultPolicy.ts | Version 1 seed — 77 tuneable parameters |
| src/lib/domain/policy/policyService.ts | getActivePolicy(), cached, seedPolicyIfNeeded() |
| src/lib/domain/policy/index.ts | Barrel exports |

## 2.4 Extraction & Conversation

| File Path | Purpose |
| --- | --- |
| src/lib/ai/extractors/extractionSchema.ts | Zod schema with lenient enums, merge logic, sub-scores |
| src/lib/ai/prompts/extractionPrompt.ts | LLM prompt for Haiku extraction |
| src/lib/domain/workflow/conversationStateManager.ts | Conversation flow, site visit tiers, estimate gating |
| src/lib/domain/estimates/effortBandService.ts | Description → effort band inference |
| src/lib/domain/estimates/estimateService.ts | Effort band → cost range calculation |
| src/lib/domain/estimates/estimateWordingService.ts | Customer-facing estimate wording |

## 2.5 API Routes

| File Path | Purpose |
| --- | --- |
| src/app/api/v2/admin/leads/route.ts | GET lead queue (sort, filter on flat columns) |
| src/app/api/v2/admin/leads/[id]/route.ts | GET lead detail (live scoring + conversation) |
| src/app/api/v2/admin/leads/[id]/action/route.ts | POST quick action (idempotent snapshot) |
| src/app/api/v2/admin/leads/[id]/rescore/route.ts | POST re-score (before/after diff) |
| src/app/api/v2/admin/outcomes/[jobId]/route.ts | PATCH outcome recording |
| src/app/api/v2/chat/route.ts | POST chat message (extraction + scoring pipeline) |
| src/app/api/v2/jobs/route.ts | CRUD for jobs |
| src/app/api/v2/customers/route.ts | CRUD for customers |
| src/app/api/v2/health/route.ts | Database health check |

## 2.6 UI Pages

| File Path | Purpose |
| --- | --- |
| src/app/admin/leads/page.tsx | Lead queue — cards, badges, filters, actions |
| src/app/admin/leads/[id]/page.tsx | Lead detail — scoring, conversation, re-score |
| src/app/admin/page.tsx | Admin dashboard (Firebase auth gate) |
| src/app/ai-assistant/page.tsx | Customer chatbot page |
| src/components/CustomerChatbot.tsx | Chat UI component (46KB) |
| src/components/AdminDashboard.tsx | Admin dashboard component (30KB) |
| src/components/AdminLogin.tsx | Firebase login form |

## 2.7 Scripts & Tests

| File Path | Purpose |
| --- | --- |
| scripts/verify-sprint2.ts | 43 extraction/estimate/conversation tests |
| scripts/verify-sprint3.ts | 43 scoring/recommendation tests |
| scripts/verify-sprint4-foundation.ts | 50 confidence/suburb/repeat/pipeline/schema tests |
| scripts/field-simulation.ts | 10 realistic conversation scenarios (58/60) |
| scripts/seed-policy.ts | Policy version 1 validation |
| scripts/setup-db.ts | Database initialisation |

## 2.8 PRD Documents

| File Path | Purpose |
| --- | --- |
| docs/PRD-policy-and-postmortem.md | Policy & Post-Mortem layer (v2, 687 lines) |
| docs/PRD-sprint4-admin-ops.md | Sprint 4 Admin Ops layer (v2, 552 lines) |
| MILESTONE-3.md | Decision Engine milestone notes |

## 2.9 Config & Environment

| File Path | Purpose |
| --- | --- |
| .env.local | Firebase keys, Anthropic API key, admin email |
| vercel.json | Vercel deploy config (30s function timeout) |
| drizzle.config.ts | Drizzle ORM config |
| next.config.ts | Next.js config |
| tsconfig.json | TypeScript config (@/* path alias) |
| package.json | Next.js 16, React 19, Drizzle 0.45, Firebase 12, Zod 4 |

# 3. Database: PGlite to Hosted Postgres

## 3.1 Current State

The app uses PGlite (embedded Postgres in WASM) for local development. The database client in src/lib/db/client.ts is already designed for the swap — comments explain exactly what to change.

## 3.2 What to Do

- Provision a hosted Postgres instance. Neon, Supabase, Railway, or Vercel Postgres all work. Neon has a generous free tier and serverless connection pooling built in.

- Set DATABASE_URL in Vercel environment variables. Format: postgres://user:password@host:5432/dbname?sslmode=require

- Swap the client. In src/lib/db/client.ts, uncomment the node-postgres section and comment out the PGlite section:

import { drizzle } from "drizzle-orm/node-postgres";

import { Pool } from "pg";

const pool = new Pool({ connectionString: process.env.DATABASE_URL });

export const db = drizzle(pool, { schema });

- Install pg: npm install pg @types/pg

- Run migrations: npx drizzle-kit push (or npx drizzle-kit migrate). All three migration files in drizzle/ will apply.

- Seed policy version 1: The seedPolicyIfNeeded() function in src/lib/domain/policy/policyService.ts handles this. Call it on app startup or run it once manually.

## 3.3 Keep PGlite for Tests

The field simulation and verification scripts use PGLITE_DATA_DIR=memory:// for isolated test runs. This should continue to work alongside the production database swap. No changes needed to test scripts.

# 4. Sprint 5A, Step 1: Admin Auth

## 4.1 Problem

The /admin/leads page and all /api/v2/admin/* endpoints are completely unprotected. Firebase auth only gates the client-side /admin page. Anyone who knows the API URL can read all leads, take actions, and modify outcomes.

## 4.2 Recommended Approach: Next.js Middleware + Firebase Verify

Keep Firebase for admin login (it already works). Add server-side verification so API routes are protected too.

### 4.2.1 Add middleware.ts

Create src/middleware.ts (or middleware.ts at project root). This runs on every request to matched routes before the handler executes.

- Match pattern: /api/v2/admin/* and /admin/*

- Check for a session cookie or Authorization header containing a Firebase ID token

- Verify the token server-side using firebase-admin SDK

- If invalid or missing, return 401

- If valid, pass through to the route handler

### 4.2.2 Install firebase-admin

npm install firebase-admin

Create a service account key in the Firebase console and add FIREBASE_SERVICE_ACCOUNT_KEY to Vercel env vars (as a JSON string).

### 4.2.3 Session Cookie Flow

- Login: AdminLogin component calls Firebase signIn(), gets the ID token, sends it to a new POST /api/auth/session endpoint

- Session endpoint: Verifies the ID token with firebase-admin, creates a session cookie (httpOnly, secure, sameSite: strict)

- Middleware: Reads the session cookie, verifies it, allows or blocks the request

- Logout: Clears the session cookie

### 4.2.4 Simpler Alternative: Bearer Token

If you want to skip the cookie flow, just have the client include the Firebase ID token as a Bearer token in the Authorization header on every API request. The middleware verifies it server-side. This is simpler but requires the client to manage token refresh.

## 4.3 Scope

- One admin user (todd@oddjobtodd.info)

- No role-based access needed yet

- No invite system needed yet

- Can expand later without rebuilding

## 4.4 Files to Create/Modify

- NEW: src/middleware.ts — route matcher + token verification

- NEW: src/app/api/auth/session/route.ts — session cookie creation

- NEW: src/lib/firebaseAdmin.ts — firebase-admin initialisation

- MODIFY: src/components/AdminLogin.tsx — send ID token to session endpoint after login

- MODIFY: src/app/admin/leads/page.tsx — include credentials in fetch calls

# 5. Sprint 5A, Step 2: Customer Auth

## 5.1 Design Principles

- No passwords. Customers are tradies calling about a leaky tap, not signing up for a SaaS platform.

- Phone number is the identity. SMS OTP is the verification.

- Sessions are job-scoped. A customer can return to their conversation without re-verifying every time.

- Friction-free first visit. Start the conversation immediately, verify later when contact details are needed.

## 5.2 Flow

First visit: Customer lands on the chat page. No login required. They start describing their job immediately. The AI extraction captures their details naturally.

Contact collection: When the conversation reaches the contact collection phase (estimate presented, ready to close), the system asks for their phone number. This is already built into the conversation state manager.

OTP verification: Once the customer provides their phone number, send a 6-digit SMS OTP. Customer enters it in the chat UI. This verifies the phone number and creates a session.

Return visit: Customer returns later (link in SMS confirmation, or just visits the site). They enter their phone number, receive OTP, and resume their conversation exactly where they left off.

## 5.3 SMS OTP Provider

Use Twilio Verify for the OTP flow. It handles rate limiting, retry logic, and phone number formatting. Alternative: AWS SNS + custom OTP logic (cheaper, more work).

- Twilio Verify: npm install twilio. Use the Verify API, not raw SMS. It handles code generation, expiry, and brute-force protection.

- Environment variables: TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN, TWILIO_VERIFY_SERVICE_SID

## 5.4 Session Model

- Storage: httpOnly cookie with a signed JWT containing customerId and jobId

- Expiry: 7 days (customers might take a week to come back)

- Scope: Customer can only access their own job thread. The JWT contains the customer ID, and each API call verifies the customer owns the requested resource.

## 5.5 New Endpoints

- POST /api/v2/auth/otp/send — accepts phone number, sends OTP via Twilio Verify

- POST /api/v2/auth/otp/verify — accepts phone + code, creates/finds customer, creates session cookie, returns jobId

- POST /api/v2/auth/logout — clears session cookie

- GET /api/v2/auth/me — returns current session info (customerId, jobId, phone)

## 5.6 Schema Addition

Add a customer_sessions table or store the session state in a JWT. If using JWTs (recommended for simplicity), no schema change is needed — the customer and job tables already exist.

## 5.7 Files to Create/Modify

- NEW: src/lib/twilioClient.ts — Twilio Verify client

- NEW: src/app/api/v2/auth/otp/send/route.ts

- NEW: src/app/api/v2/auth/otp/verify/route.ts

- NEW: src/app/api/v2/auth/logout/route.ts

- NEW: src/app/api/v2/auth/me/route.ts

- MODIFY: src/middleware.ts — add customer session verification for /api/v2/chat

- MODIFY: src/components/CustomerChatbot.tsx — add OTP verification step in the UI

- MODIFY: src/app/api/v2/chat/route.ts — read customer session to scope conversation

# 6. Sprint 5A, Step 3: Deploy to Staging

## 6.1 Recommended Stack

- App hosting: Vercel (config already exists in vercel.json)

- Database: Neon Postgres (free tier, serverless pooling, Vercel integration)

- SMS: Twilio Verify

- LLM: Anthropic API (claude-haiku-4-5-20251001)

- File storage: Not needed yet (no image uploads in scope)

## 6.2 Deployment Steps

- Create Neon project and database. Copy the connection string.

- Connect repo to Vercel (or vercel deploy from CLI).

- Set environment variables in Vercel dashboard:

- DATABASE_URL (Neon connection string)

- ANTHROPIC_API_KEY

- FIREBASE_SERVICE_ACCOUNT_KEY (JSON string)

- TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN, TWILIO_VERIFY_SERVICE_SID

- NEXT_PUBLIC_FIREBASE_* (existing Firebase config)

- ADMIN_EMAIL (todd@oddjobtodd.info)

- Swap PGlite to node-postgres in src/lib/db/client.ts.

- Run drizzle-kit push to apply all migrations to Neon.

- Seed policy version 1 (call seedPolicyIfNeeded on first request or via a setup script).

- Verify: GET /api/v2/health returns OK. GET /api/v2/admin/leads returns empty array. POST /api/v2/chat processes a message.

## 6.3 Custom Domain (Optional)

If you want a branded URL (e.g. app.oddjobtodd.info), add a CNAME record pointing to cname.vercel-dns.com and configure in Vercel dashboard. Not required for staging.

# 7. Sprint Roadmap

| Sprint | Focus | Deliverables |
| --- | --- | --- |
| Sprint 1 | Scaffolding | Next.js 16, Drizzle, PGlite, schema, Firebase admin auth, customer chatbot UI |
| Sprint 2 | Extraction + Estimates | LLM extraction, Zod schema, merge logic, effort bands, ROM estimates, conversation state manager |
| Sprint 3 | Decision Engine | Customer fit scoring, quote worthiness, recommendation engine, estimate ack classifier, field simulation |
| Sprint 4 | Admin Ops Layer | Policy tables, job outcomes, denormalized columns, confidence, suburb groups, repeat detection, pipeline, 6 API endpoints, lead queue + detail UI |
| Sprint 5A | Access + Staging | Admin API auth, customer SMS OTP, session model, hosted Postgres, Vercel deploy, end-to-end staging |
| Sprint 5B | Shadow Run | 1 week real leads, post-mortem capture, scoring disagreements visible |
| Sprint 6 | Tuning Panel | Admin weight sliders, re-score simulation, policy versioning UI |
| Sprint 7 | Context + Integrations | Schedule context, calendar, weather, Telegram/SMS gateway |
| Sprint 8 | KPI Dashboard | Rolling metrics, trend charts, confidence correlation, weight drift |

## 7.1 Sprint 5A Success Criteria

- Admin can log in at /admin/leads and see an empty queue

- API routes return 401 without valid admin session

- Customer can start a conversation without login

- Customer receives SMS OTP when phone number is collected

- Customer can return and resume conversation with OTP

- App is live on Vercel with Neon Postgres

- All migrations applied, policy version 1 seeded

- POST /api/v2/chat creates a job, runs extraction, scores, and syncs denormalized columns

- New jobs appear in admin queue with all badges

## 7.2 Sprint 5B: Shadow Run

Once Sprint 5A is live, run 1 week of real leads through the system. This means:

- Real customer conversations via the chatbot

- Todd reviews leads in /admin/leads on his phone

- Quick actions record human_decision + scoring snapshots

- Post-mortem data starts accumulating in job_outcomes

- System-vs-Todd disagreements become visible

- Sprint 6 (tuning panel) has real data to work with

# 8. Environment Variables Reference

## 8.1 Currently in .env.local

| File Path | Purpose |
| --- | --- |
| NEXT_PUBLIC_FIREBASE_API_KEY | Firebase web API key (public) |
| NEXT_PUBLIC_FIREBASE_AUTH_DOMAIN | odd-job-todd.firebaseapp.com |
| NEXT_PUBLIC_FIREBASE_PROJECT_ID | odd-job-todd |
| NEXT_PUBLIC_FIREBASE_STORAGE_BUCKET | odd-job-todd.firebasestorage.app |
| NEXT_PUBLIC_FIREBASE_MESSAGING_SENDER_ID | 821954342084 |
| NEXT_PUBLIC_FIREBASE_APP_ID | 1:821954342084:web:... |
| ANTHROPIC_API_KEY | Anthropic API key (server-side only) |
| ADMIN_EMAIL | todd@oddjobtodd.info |
| NEXT_PUBLIC_ADMIN_EMAIL | todd@oddjobtodd.info |

## 8.2 New Variables Needed for Sprint 5A

| File Path | Purpose |
| --- | --- |
| DATABASE_URL | Postgres connection string (Neon) |
| FIREBASE_SERVICE_ACCOUNT_KEY | Firebase Admin SDK credentials (JSON) |
| TWILIO_ACCOUNT_SID | Twilio account SID |
| TWILIO_AUTH_TOKEN | Twilio auth token |
| TWILIO_VERIFY_SERVICE_SID | Twilio Verify service SID |
| JWT_SECRET | Secret for signing customer session JWTs |

# 9. Architecture Notes for Handoff

## 9.1 Three-Layer Scoring Architecture

Layer 1 — Extraction (stable): LLM pulls structured signals from conversation. Uses claude-haiku-4-5-20251001 with lenient Zod parsing. Rarely changes.

Layer 2 — Scoring (tuneable): Rule-based services convert signals to fit/worthiness/confidence/recommendation scores. Weights are defined in PolicyWeights type (77 parameters). Currently hardcoded, designed for policy-driven operation.

Layer 3 — Policy (admin-adjustable): Versioned policy snapshots in scoring_policies table. Admin can adjust weights via sliders (Sprint 6), view impact via re-score simulation, and lock tuning to prevent over-fiddling.

## 9.2 Single-Writer Pattern

After every scoring event (new message, re-score, metadata correction), the jobScoringSync.ts service writes ALL denormalized columns on the jobs table in a single UPDATE. No other code should write recommendation, customer_fit_label, confidence_score, etc. directly. This prevents scattered updates and guarantees consistency.

## 9.3 Idempotent Quick Actions

The POST /api/v2/admin/leads/:id/action endpoint is idempotent. First call creates a job_outcomes row with the full scoring snapshot (system_recommendation, system_scores, system_confidence, policy snapshot, scoring context). Subsequent calls only update human_decision. The original snapshot is preserved for honest post-mortem analysis.

## 9.4 Key Design Decision: Denormalized Columns

The lead queue queries flat columns on the jobs table (recommendation, customer_fit_score, confidence_score, suburb_group, needs_review, etc.), NOT JSONB blob queries. The metadata column remains the source of truth for the full accumulated state. Flat columns are a read-optimised projection updated by the single-writer service.

## 9.5 Conversation State Machine

The conversation state manager in conversationStateManager.ts controls the flow: greeting → describing_job → providing_details → present_estimate → ask_contact → summarise_and_close. It also gates on site visit detection (tiered: hazardous always triggers, concerning requires multiple signals), vague hourly seeker detection, and scope-undefined blocking.

## 9.6 Field Simulation Expectations

The 10-scenario field simulation in scripts/field-simulation.ts is the regression safety net. After any change, run npx tsx scripts/field-simulation.ts and verify 58/60 (97%) or better. The 2 remaining misses are arguable (system may be more correct than test expectations). Do not chase these to 60/60 — the stacking penalty and scope blocker are doing the right thing.

# 10. Implementation Order (Sprint 5A)

## Week 1: Admin Auth + Database

- Provision Neon Postgres, get connection string

- Swap src/lib/db/client.ts from PGlite to node-postgres

- Run drizzle-kit push to apply migrations

- Seed policy version 1

- Install firebase-admin, create src/lib/firebaseAdmin.ts

- Create src/middleware.ts with route protection for /api/v2/admin/*

- Create POST /api/auth/session for cookie-based admin sessions

- Update AdminLogin to send ID token to session endpoint

- Deploy to Vercel, verify admin can log in and see empty queue

## Week 2: Customer Auth + Resume

- Sign up for Twilio Verify, get credentials

- Create src/lib/twilioClient.ts

- Create OTP send/verify endpoints

- Add OTP step to CustomerChatbot.tsx when phone number is collected

- Create customer session JWT flow

- Add resume-conversation logic: customer returns, verifies phone, loads their job thread

- Update middleware.ts to handle customer sessions on /api/v2/chat

## Week 3: Integration + Polish

- Wire chat endpoint to create jobs, run extraction, and sync denormalized columns on every message

- Verify new jobs appear in admin queue with all 7 badge types

- Test quick actions: follow up, quote, book, decline

- Test re-score button on lead detail page

- Verify outcome recording workflow

- Mobile responsiveness pass on /admin/leads

- Run full test suite: Sprint 2 (43/43) + Sprint 3 (43/43) + Sprint 4 (50/50) + field simulation (58/60)

## Week 4: Shadow Run Prep

- Share the live URL with a few test users

- Monitor the first 5–10 conversations end-to-end

- Verify post-mortem data is accumulating

- Check System-vs-Todd indicators are showing on cards

- Confirm needs_review badge surfaces incomplete post-mortems

- Declare Sprint 5A complete, begin shadow run

# Appendix A: Sprint 5A Operational Hardening Checklist

The preceding sections cover what to build. This appendix covers what to harden so the system is not fragile in production. Each item should be addressed before declaring Sprint 5A complete.

## A.1 Route-Level Ownership Checks

Customer-scoped sessions are necessary but not sufficient. Every customer-facing route must verify:

- The session is valid (not expired, not tampered)

- The customer owns the job or thread being requested

- Job IDs from the client are never trusted on their own — always cross-check against the session’s customer_id

## A.2 Rate Limiting and Abuse Controls

For Sprint 5A, these are the minimum rate limits required:

- OTP send: rate limit per phone number and per IP (e.g. 3 sends per phone per 10 min, 10 per IP per hour)

- OTP verify: attempt limit per phone (e.g. 5 attempts per code, then lockout)

- Chat message send: rate limit per session and per IP

- Admin auth: brute-force protection (e.g. exponential backoff after 5 failed attempts)

- Basic bot/spam protection on the public chat entry point

## A.3 Cookie and Session Security

The main PRD specifies JWT + httpOnly cookie. The following details must also be implemented:

- Cookie flags: Secure, HttpOnly, SameSite=Lax (or Strict if cross-origin is not needed)

- Session expiry: Define TTL for customer sessions (e.g. 7 days) and admin sessions (e.g. 8 hours). Implement refresh behaviour (sliding window or explicit refresh endpoint).

- Logout: Clear cookie and invalidate server-side (if using a token allowlist) or rely on short-lived JWTs with no server state.

- Session separation: Admin sessions must be distinct from customer sessions (separate cookie names or separate JWT claims with role validation).

- Secret rotation: Document a plan for rotating JWT_SECRET without invalidating all active sessions (e.g. support two signing keys during rotation).

## A.4 Observability

Even simple structured logs are sufficient for Sprint 5A. At minimum, log the following events:

- Auth failures (admin login, invalid/expired sessions)

- OTP send and verify failures

- Chat extraction failures (AI parsing errors)

- Scoring sync failures

- Admin action audit log (who did what, when)

- Queue API errors

- Postgres connection issues and slow queries

## A.5 Backups and Recovery

Since PGlite is being replaced with hosted Postgres (Neon), address these before production data accumulates:

- Neon backup and point-in-time restore plan (confirm Neon’s built-in PITR is enabled and tested)

- Migration rollback plan: every Drizzle migration must have a corresponding down migration or documented manual rollback steps

- Export strategy: ability to export jobs, messages, and outcomes as CSV or JSON for offline analysis

- Staging migration failure plan: what happens if a migration fails in staging? Document the recovery steps before running the first migration.

## A.6 Environment Separation

Make explicit that three environments exist — local, staging, production — each with separate:

- Postgres databases (Neon branches or separate projects)

- Twilio Verify service SIDs (or at minimum, use Twilio test credentials / magic numbers in non-production)

- Firebase projects (if used for any auth or messaging)

- Anthropic API keys (separate keys for cleaner usage tracking and isolation)

## A.7 Admin Page Protection

The main PRD protects /api/v2/admin/* routes, but the following front-end admin pages must also be protected server-side (not just client-side redirects):

- /admin/leads

- /admin/leads/[id]

- /admin/review

- /admin/settings/*

Use Next.js middleware or server-side getServerSideProps to verify admin session before rendering any admin page. Client-side auth checks alone are insufficient.

## A.8 CSRF Stance

Since admin auth uses cookie-based sessions, make a conscious choice on CSRF protection:

- Option A (recommended for Sprint 5A): Rely on SameSite=Lax or Strict cookies. This is sufficient when all state-changing operations use POST/PUT/DELETE (not GET) and the site does not embed in iframes from other origins.

- Option B: Add CSRF tokens for all state-changing routes (use a library like csrf or csurf). Required if SameSite cannot be Strict/Lax or if cross-origin embedding is needed.

Document the chosen option in the codebase so future developers understand the decision.

## A.9 File/Image Upload Stance

The main PRD states file storage is not needed for Sprint 5A. To avoid ambiguity, explicitly state:

- Whether image upload remains disabled in staging (recommended), or

- Whether existing photo flows must still work (and if so, what storage backend they use)

If disabled, hide or grey out upload UI elements and return a clear error from any upload API endpoint.

## A.10 End-to-End Acceptance Test Checklist

Before declaring Sprint 5A complete, every item below must pass on staging:

- Customer starts chat anonymously

- Customer reaches the contact information step

- OTP is sent to their phone

- OTP is verified successfully

- Customer session is created (cookie set)

- Conversation resumes with session context

- Job appears in the admin queue

- Admin logs in with valid credentials

- Admin quick action works (accept/decline/schedule)

- Outcome row is created in the database

- Unauthorized admin API call returns 401

- Unauthorized customer job access returns 403 or 401

End of Handoff Document

This document is the complete handoff for moving to Claude Code and production.